# Scrum Daily Meeting – 29 May

## Chenlei:

### What did you do yesterday?

* Look at video tutorial on PHP.
* Look at other’s PHP code in group.
* Improve code on Cloud 9.

### What are you going to do for today?

* Date picker – figuring how it works and testing coding.

### Issues?

No issues.

## Surendra:

### What did you do yesterday?

Worked to improve admin panel by using PHP/HTML/etc. and tried to figure out database. Began coding the admin controls of the admin.

### What are you going to do for today?

Worked on coding for comments sections for allowing admin moderation.

### Issues?

No issues

## Ali:

### What did you do yesterday?

I would use same techniques to create customer search page because I am familiar with Cloud 9.

### What are you going to do for today?

Working on PHP files for creating customer\_search page.

### Issues?

No issues.

## Keith:

### What did you do yesterday?

Beginning to work on create\_password.php page. Worked on loading customer information from Customer table. Looked at how to hash/salt passwords. Found out that there is “AES\_ENCRYPT” and “AES\_DECRYPT” in MySQL.

### What are you going to do for today?

More research on hashing/salting/encrypting passwords. May convert create\_password.php page into loading/editing User information. Consulted with group, they said that’s ok.

### Issues?

Currently no issues.