Tasks assigned to each person of the group:

Task: Customer\_Search

By: Ali Chaman

Time allocated: 5 weeks (45 hours @ 9 hours/week)

Time task took: 7 weeks (63 hours)

In folder: Event\_View

Task: Company\_Add (Company\_Add\_Event)

By: Chenlei Jie

Time allocated: 3 weeks (27 hours @ 9 hours/week)

Time task took: 3 weeks (27 hours)

In folder: company\_add

Task: User\_Reg\_Login

By: Keith Feeney

Time allocated: 3 weeks (27 hours @ 9 hours/week)

Time task took: 3 weeks (27 hours)

In folder: account

Task: Admin\_Main

By: Surendra Dura

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: 2 weeks (18 hours)

In folder: admin\_main

Task: Customer\_Save

By: Surendra Dura

Time allocated: 4 weeks (36 hours @ 9 hours/week)

Time task took: 4 weeks (36 hours)

In folder: CustomerSaveevent

Task: Company\_Edit\_Resource

By: Chenlei Jie

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: 2 weeks (18 hours)

In folder: company\_add

Task: User\_Edit\_Account

By: Keith Feeney

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: 2 weeks (18 hours)

In folder: account

Task: Admin\_Approve

By: Chenlei Jie (asssited by Surendra Dura)

Time allocated: 3 weeks (27 hours @ 9 hours/week)

Time task took: 3 weeks (27 hours)

In folder: company\_add

Task: Company\_Delete

Assigned to: Ali Chaman

\*\* Done by: Keith Feeney

Time allocated: 1 week (9 hours @ 9 hours/week)

Time task took: 1 week (9 hours @ 9 hours/week)

In folder: account

Task: Admin\_Delete (Admin to delete Company or Customer account)

By: Keith Feeney

Time allocated: 1 week (9 hours @ 9 hours/week)

Time task took: 1 week (9 hours @ 9 hours/week)

In folder: account

Task: Admin\_Add (Admin to add another admin account)

By: Ali Chaman

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: NOT DONE

In folder: -

Task: Company\_comment (Company to add, edit and delete comment under events)

By: Keith Feeney

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: 0 - Surendra Dura had it done Customer\_Save and Customer\_Comment

Keith Feeney worked with Chenlei Jie to assist in Admin\_Approve

In folder: CustomerSaveevent

Task: Customer\_Comment (Customer to add, edit and delete comment under events)

By: Surendra Dura

Time allocated: 2 weeks (18 hours @ 9 hours/week)

Time task took: 2 weeks (18 hours)

In folder: CustomerSaveevent