## Slide 1
Requirements Specifications and Product Backlog

## Slide 2
Name | As a/As | I want to | So that… | Priority(14) | Time to Complete | Work Done
User- Login | Customer, Company and Admin | Be able to login | I would have access to personalised information | 3 | 1.5days | Completed
User-Register | Customer, Company and Admin | Be able to register my details | I would have access to personalised information, such as previous order or previous bookings | 3 | 1.5days | Completed
User-Edit account | Customer, Company | Be able to edit my information | My details are correct and up to date | 7 | 2 days | Completed
User Stories for All Users(Customer , Company and Admin):

## Slide 3
Name | As a/As | I want to | So that… | Priority(14) | Time to Complete | Work Done
Customer Search | Customer | Search for the events | I can filter the events. | 1 | 5 days | Completed
Customer Save | Customer | Be able to book on the event. | Customer can save for the event. | 5 | 5days | Completed
Customer-Comment | Customer | Be able to add or rate comments on resources | I can evaluate my experience and give other people feedback | 12 | 2 days | Completed
User Stories for Customer :

## Slide 4
Name | As a/As | I want to | So that… | Priority(14) | Time to Complete | Work Done
Company-Add | Company | Add events on the site | The information from my site is shown to the Customer | 2 | 3 days | Completed
Company-Edit-Resource | Company | Edit an events | My resource/booking is up to date and displays the correct information | 6 | 2 days | Completed
Company-Delete | Company | Delete an Events | The resource or booking that may have expired (etc.) is not currently available. | 9 | 1 day | Completed
Company-Comment | Company | Be able to add comments on events | I can reply to customer’s comments | 13 | 2 days | Completed
User Stories for Company:

## Slide 5
Name | As a/As | I want to | So that… | Priority(14) | Time to Complete | Work Done
Admin-Main | Admin | Maintain the website | The user can have the best experience and to keep the website running (DNS issues, PHP errors, etc.) | 4 | 2 days | Completed
Admin-Delete | Admin | Delete accounts | Old accounts are deleted or accounts that are in violation of the terms and conditions | 10 | 1 day | Completed
Admin-Add | Admin | Create account for another admin | Other admins could be in control on the website. | 11 | 2 days | Not Completed (Ali)
Admin-Approve | Admin | Approve what is posted to the website | Resources, bookings or comments are not spam/scam or harmful to the website. | 8 | 3 days | Completed
User Stories for Admin: